PROGRAM REPORT

Program name: Percent for Art & Permanent Collection Committee

Highlights for the upcoming month:

- Greenways RFQ – under review by Bill Webster, Assistant Director, Town of Chapel Hill Parks & Recreation

- Southern Community Park – Opening is scheduled for August.

- Aquatics Center – Artist Installation date to be determined.

Date of last program committee:  May 28, 2008

Summary of outcomes and recommendations:

- Aquatics Center Homestead Park – Ray King awaiting to hear flooring schedule from the general contractor.  Ray King submitted for second Design Phase payment.  Steve Wright to review.

- Southern Community Park – Steve Wright and Jeffrey York to walk site and update artist.

- Downtown Lot 5 Development Master Plan – RAM will submit final comments and final payment may be issued to Mik Young Kim, closing out the contract.

- Lot 5 Artwork – Insurance Issues have been resolved.  Outstanding Budget Issues – MYK and town do not agree to 50k coming out of Art Budget discussions pending.

- Library Expansion –

  - Artist and Architect agree on possible locations – ceiling screen or wall piece between library and entry.

  - Wright sent revised contract to Janet Echelman

  - Project update at Council June 9

- Greenways – RFQ to be finalized and draft to be submitted to Bill Webster for review.  Bill Webster has requested PAC present to Greenways Commission on June 25th, 7 p.m.

- Community Center – Artist List submitted to Steve Wright.  RFQ to be drafted once Jeffrey York has started.

- 15-501 and Europa Drive Superstreet – Possibility for project using NCDOT landscaping funds.  Jeffrey York has started to meet with town.

- Permanent Art Collection – Percent for Art Committee recommends that Public Art Commission, once Jeffrey York starts, to work with the Town Facilities Department to determine the location of all Town Art Work.  Steve Wright to work closely with the Facilities Department.

Budget implications, if any:

Actions required of the full Commission:

Submitted by:  Eric Davis

Date:  June 9, 2008