## Project Calendar

Notes:

- Tasks are listed by week (the week during which they should be completed)

- Tasks are “due” on the Sunday at the end of the week (i.e. tasks for week of July 25-31 are due Sunday, August 1st) – this is not fixed, I understand that there is contingency involved

- Every Sunday, everyone involved in the project should send an update to the group, describing task status and sending any completed work to share

- Every Monday, everyone should respond (if necessary) to whatever team members sent out on Sunday (the day before)

- This calendar is simply a tool to assist with our project process, and it is flexible!

- Please notify me if you need to shift deadlines around

- If team member is not specified in task, then the task is the responsibility of all team members (i.e. respond to project plan is a task for everyone)

- I will send reminder emails each week (or, more frequently if necessary) reminding everyone of their tasks

# Until July 24

- Stephanie – create initial project plan

- All participants respond to project plan, making comments/edits/suggestions

Week 1: July 25-31

- Agree on common vision (clarify importance of user-interface) – I will initiate a dialogue about this and all should respond

- Learn about SCRUM (http://dotnetjunkies.com/WebLog/darrell.norton/articles/3910.aspx) and respond if you are interested in using it

- Use wiki to make decisions (including type of license, name, non-profit status, plant attributes, logistics of shared web workspace) – I will post decisions that need to be made

- Stephanie

  - look into project management software and learn one if need be

  - initiate dialogue about common vision regarding user-interface

  - post decisions that need to be made on wiki

# Week 2: August 1-7

- Whoever is in charge of shared web workspace (as determined Week 1) creates it

- Chad and Rich

  - a working database (with no real data) with php connection and simple front end (basically just checking that the different bits can work together)

  - issue tracker working, cvs working, zope working

- Stephanie

  - write first draft of email describing project to PC lists, sends to team for feedback

  - write up description user interface/experience, send to list

  - re-create project plan with new project management software, if need be

- Lawrence

  - write a clear description of relationship between PCKnowledgebase and HG (if separate entities)

- John

  - set up issue tracking system and whatever data/parameters/customizations are necessary to start using it on our project

- Paula

  - Send info about her work to the list

# Week 3: August 8-14

- Respond to Stephanie’s draft of PC email

- Respond to Stephanie’s description of user interface/experience

- Respond to Stephanie’s vision for user interface

- Chad and Rich

  - Sample plant info added to database, simple query (maybe just query by Latin name) and simple plant report

  - Facility to append info to plant, and add a new plant

  - Go back to rethink/evaluate former 2 steps, come up with some sort of DB-schema

  - communicate with Paula about how to get database information in usable form

- Stephanie

  - Edit email to PC lists and send

  - Edit user interface/experience incorporating feedback from team, send back out

- John

  - prepares and posts FAQs and other documentation on use of issue tracker and general software test/QA procedures and guidelines

# Week 4: August 15-21

- Chad and Rich

  - import PFAF dataset

  - Import Paula’s dataset

  - work on queries/frontend

- Stephanie

  - Compiling and keeping track of feedback from PC lists

  - Incorporating feedback into description of user interface/experience

# Week 5: August 22-28

- Chad and Rich

  - Testing, re-iterating

  - agreement/design of server-client interface

- Stephanie

  - synthesizes feedback from PC lists, sends to group

  - if necessary, drafts another email for PC lists, asking more specific questions

- John

  - Manage test/QA process and issue tracker

  - Test HG releases and coordinate efforts of community/volunteer testers

# Week 6: August 29-September 4

- Chad and Rich

  - Testing, re-iterating

# Week 7: September 5-11

- John

  - Compiles results from user testing, sends to group

- Chad and Rich

  - Incorporate results from user testing, re-iteration

Week 8: September 12-18

Week 9: September 19-25

Week 10: September 26-October 2

Week 11: October 3-9

- Stephanie

  - Write proposal to Whole Systems Foundation (include functioning component)

# Week 12: October 10-16

- Whole Systems Foundation grant proposal due October 15