# PIW Tasks

# 2.8.05

Everyone

- assess how much time you have to contribute to this project, write a concise description of your responsibility/commitment, and send it to Stephanie

- provide feedback on Project Plan documents

- send Stephanie an update regarding your current tasks (below) – unless you let me know, I will assume that you are completing or planning to complete all the tasks on your list!

John S.

- insert tasks in issue tracker (or set it up, and teach us how to use it)

- set up an issue tracker (has this already been done?)

- give John H. whatever feedback he needs to deploy issue tracker on Ibiblio

- write and post information regarding issue tracker on permaculture.info website

- organize user test of first build (to happen on a weekly basis)

- when we are ready, organize a design review

Chad (and Rich?  Where do you fit in?)

- write a formal spec (with Johns and others’ help)

- write a non-technical summary of what you’ve achieved for the Threshold progress report – I’m willing to edit it, but I cannot write it for you

- create database schema

- create a working database (with no real data) with PHP connection and simple front end (since we already have a working database with real data, has this task been completed?)

- create ability for user input (this must be better defined)

Lawrence

- Send Stephanie a description of all the lists you’d like PIW announced to

- Continue researching interesting UI’s/database structures as you come across them

John H.

- When ready, deploy issue tracker on Ibiblio

Bear

- Continue maintaining/embellishing the website, as necessary

- Research interesting UI’s/database structures

Stephanie

- Create project plan documents!

- write Progress Report for Threshold

- Continue grant-writing efforts

- write a detailed description of envisioned user interface/experience

- Research interesting UI’s/database structures (including Biomimicry and EIE)

- Write announcements for Lawrence’s lists