# Permaculture Information Web

### Project Plan

## Phase I: 9/04-9/05

## Stage 1 – 6 months

Tasks

- Organization and Management

- Finalize project and domain names

- Evaluate possible platforms, choose software environment

- Produce a formal technical spec

- Development

- Build website (located at www.permaculture.info)

- Install working database

- Create issue tracker

- Devise information architecture and database schema

- Discuss (with users) and determine:

  - criteria to report

  - labeling protocol

  - reporting protocol

  - search protocol

- Communication

- Create mission and vision statements, post them on website

- Announce PIW through sustainable agriculture-related listservs and other media outlets

- Create contacts with informational content providers (i.e. Paula Westmoreland, Heide Hermary)

- Solicit volunteer participation

- Continue valuable group discussions on information architecture and design issues, engage in participatory design with users

## Stage 2 – 4 months

Tasks

- Organization and Management

- create/employ an issue tracker (or some other system) to efficiently prioritize and assign tasks

- Development

- version 1.0 of core database engine and user interface

- Create ability for user input

- incorporate information from other datasets

- perform user testing

- teach users how to use issue tracker

- research additional technical components (i.e. Resource Description Framework)

- research tools/methodologies for ‘biomimicking’ database structure (i.e. Ecosystem Information Engineering)

- User Experience Design

- Research web application software conducive to presenting/interacting with informational web (i.e. Graph Based Interfaces)

- Storyboard and create a mock-up of ideal user interface/experience

- Communication

- Create relationships with professional agriculture community (i.e. extension agents)

- create relationships with developers of relevant web application software (i.e. Graph Based Interfaces)

- Continue creating relationships with informational content providers (i.e. Paula Westmoreland, Heide)

- Continue creating relationships with professional agriculture community (i.e. extension agents)

- Continue soliciting volunteer participation

- Continue valuable group discussions on information architecture and design issues, engage interested parties in participatory design

## Stage 3 – 2 months

Tasks

- Development

- general site maintenance

- moderate user input, growth of database content

- incorporate user feedback

- continue user testing

- incorporate additional technical components (i.e. RDF, principles of EIE)

- release version 2.0

- Communication

- Continue Stage 2 Communication tasks

- User Experience Design

- embellish user interface using Research user interfaces conducive to presenting/interacting with webs of information (i.e. Graph Based Interfaces)

## Phase I Deliverables

- Development

- optimization for dial-up users

- accessible by all browsers/internet devices

- Growing database of information about plants and their interrelationships

- Intelligent search that queries database from a single text box

- Schema design

- Normalization

- self-registration for users

- user security/authorization mechanism

- ability for authorized users to:

  - create plant entities

  - add information to existing plant entities in various forms (string, text field, numeric, date, list, image, etc.)

  - edit plant entity data in various forms (string, text field, numeric, date, list, image, etc.)

  - add discrete information to plant entities (narrative comments, additions/suggestions, etc.)

- ability for anonymous users to search for plants or plant-related information using a variety of search fields, such as:

  - name(s) of plant(s)

  - botanical characteristics of plants

  - functional characteristics of plants

  - location

  - climate

  - more verbose search form, with individual fields displayed

- User Experience Design

  - Relationship-oriented information displayed in a web-like format

- Communication

  - Strong relationships with user base – including Permaculture, broader sustainable agriculture, and professional agriculture communities/extension agents

#### Phase II: 9/05-9/06

Stage 1

- Development

- general site maintenance

- continue incorporating user feedback

- incorporate GIS (Geographic Information Systems) capabilities

- advertise database/interface structure to other initiatives seeking to represent/interact with informational webs; embed different informational content

- Communication

- Continue Stage 2 Communication tasks

- Use database/interface structure to create a web of Permaculture initiatives worldwide